myHLD Portal

HLD Authoring, Governance & AI Knowledge Support

AIDLC Session Summary

Date: 22 April 2026

Region: ap-southeast-1 (Singapore)

AWS Account: 949228373256

# 1. Session Overview

This document summarizes a compressed AIDLC (AI-assisted Development Lifecycle) session that took the myHLD portal from requirements through to a deployed, working MVP in a single session. The session followed the AIDLC framework: Inception (requirements gathering and scope decisions), Construction (code generation), and Deployment (AWS provisioning).

The myHLD portal enables PETRONAS Solution Architects to author High-Level Design (HLD) documents through a guided wizard, with AI-powered architecture diagram generation, TOE (Technology Operating Environment) classification, automated risk flagging, and reviewer feedback workflows.

# 2. Inception Phase

## 2.1 Source Documents

- myHLD_TOE_SRS_v5.docx — System Requirements Specification with 39 functional requirements (FR-01 to FR-39) and non-functional requirements

- Security Field 1.docx — Reference checklist for cybersecurity controls (BIA, IAM, Endpoint, Application Security, Data Encryption, Network Security)

- APQC PCF Cross-Industry v7.4 — 13 top-level business capability categories and 72 Level 1 sub-processes for the Business Capability dropdown

## 2.2 Key Scope Decisions

The following decisions were made during inception to scope the MVP:

| Decision | Outcome |
| --- | --- |
| Demo Slice | Template-based input → AI generates Mermaid architecture diagram + TOE classification + risk flags + recommendations |
| Diagram Format | Mermaid.js rendered client-side (option B from inception questions) |
| Input Method | Structured form fields only (no diagram upload for MVP) |
| Persistence | Yes — DynamoDB single table for HLD records |
| HLD Category | New Application HLD or Enhancement HLD dropdown with application selector and historical lineage display |
| Business Capability | Cascading APQC PCF dropdown (13 categories → 72 sub-processes) |
| Security Checklist | Full Security Field checklist (all categories from reference doc) |
| Branding | Full PETRONAS brand guidelines (emerald header, Museo Sans, pill buttons, 10px card radius) |
| Page Structure | Multi-step wizard: Registration → Application & Data → Cybersecurity → AI Results |

## 2.3 Out of Scope

- Diagram upload / image interpretation (FR-13 to FR-15)

- User authentication / RBAC (deferred to follow-up)

- Parent-child HLD versioning logic

- AI Chatbot / FAQ (FR-34 to FR-39)

- Application traceability / duplicate detection

- Audit trail, formal approval workflow, multi-region, CI/CD

- Editable generated diagrams (view-only for MVP)

# 3. Construction Phase

## 3.1 Demo Flow (5 Steps)

- Front Page / Dashboard — View existing HLD requests with status cards (Submitted, In-Review, Approved) and a searchable table. Data persisted in DynamoDB.

- Create New HLD (Step 1: Registration) — HLD Category (New/Enhancement), Application selector with historical lineage, Title, Description, HLD Type, Landscape, Division, APQC Business Capability.

- Application & Data (Step 2) — Application components, system integrations, data classification, encryption (in-motion/at-rest), integration approach, retention, privacy, DLP.

- Cybersecurity (Step 3) — Full Security Field checklist: BIA ratings, HA/DR, Connectivity, IAM (9 sub-sections), Endpoint Security, Application Security, Security Testing, Network Security.

- AI Results (Step 4) — AI-generated Mermaid architecture diagram, integration summary table, TOE classification table, risk flags with severity and confidence, AI recommendations, and reviewer feedback section.

## 3.2 AI Output Components

| Component | Description |
| --- | --- |
| Mermaid Diagram | Flowchart with application components, integration flows with protocol labels (HTTPS, RFC, JDBC, API), security boundary subgraphs, data stores with encryption annotations |
| Integration Table | Source System → Target System with Protocol, Integration Type, and Direction (inbound/outbound/bidirectional) |
| TOE Classification | Each component classified as TOE Default, Available Not Preferred, Step-Out, or Unknown with explanatory notes |
| Risk Flags | Severity (Critical/High/Medium/Low), confidence percentage, title, and explainable rationale linking to specific inputs |
| Recommendations | Actionable suggestions for each flagged risk with alternative solutions |

## 3.3 Project File Structure

| File | Purpose |
| --- | --- |
| frontend/index.html | Multi-step wizard UI with PETRONAS branding, emerald header with SVG logo |
| frontend/style.css | Full PETRONAS brand CSS: colors, typography, pill buttons, card radius, status badges, risk flag cards |
| frontend/app.js | Wizard logic, form collection, API Gateway fetch, Mermaid rendering, result tables |
| frontend/data.js | Mock applications, HLD history, dashboard data, Security Field checklist options |
| frontend/apqc_capabilities.json | 13 APQC categories + 72 Level 1 sub-processes |
| backend/lambda_function.py | Lambda handler: builds prompt, calls Bedrock Converse API, parses JSON, saves to DynamoDB |
| deploy/deploy.sh | AWS CLI provisioning: DynamoDB, IAM, Lambda, Function URL, S3, CloudFront |
| deploy/config.sh | Centralized deployment variables (region, bucket, function name, model ID) |

# 4. Deployment Phase

## 4.1 Architecture

All resources deployed in ap-southeast-1 (Singapore) under AWS account 949228373256.

| Resource | Details |
| --- | --- |
| CloudFront | Distribution E3Q04VWBORWUMU — d2abm5u1nsseqh.cloudfront.net (HTTPS, redirect-to-https, TLS 1.2) |
| S3 Bucket | myhld-portal-frontend-949228373256 — Private, CloudFront OAC only (EH8F953AH40FA) |
| API Gateway | HTTP API 1baqekfcrh — POST /generate route with Lambda integration |
| Lambda | myhld-portal-backend — Python 3.12, 256MB, 120s timeout |
| DynamoDB | myhld-portal-hld-records — PAY_PER_REQUEST, PK: HLD#{requestId} |
| Bedrock Model | Amazon Nova Pro (apac.amazon.nova-pro-v1:0) via Converse API |
| IAM Role | myhld-portal-lambda-role — Bedrock InvokeModel + DynamoDB CRUD + CloudWatch Logs |

## 4.2 Deployment Timeline

- AWS credentials verified (SSO profile PTAWISB_IsbUsersPS-949228373256)

- DynamoDB table created (PAY_PER_REQUEST)

- IAM execution role created with Bedrock + DynamoDB permissions

- Lambda function deployed (Python 3.12, 256MB, 120s timeout)

- Lambda Function URL created, then replaced with API Gateway HTTP API

- S3 bucket created, frontend uploaded

- CloudFront distribution created with OAC, S3 bucket locked to private

- End-to-end testing via Playwright MCP (Edge browser) — full wizard flow verified with live Bedrock response

## 4.3 Model Selection Journey

The model was changed multiple times during the session: started with Claude Haiku 4.5 (us-east-1), switched to global inference profile for Singapore, then to APAC Claude Sonnet 4 (marketplace subscription required — blocked), and finally settled on Amazon Nova Pro (apac.amazon.nova-pro-v1:0) which worked without marketplace friction.

# 5. Test Results

End-to-end testing was performed using Playwright MCP with Microsoft Edge. The full wizard flow was automated: dashboard verification, form filling across all 3 steps, AI generation trigger, and result validation.

### Test Scenario: SAP S/4HANA Cloud Analytics Platform

- Dashboard: 8 HLD records displayed with correct status counts (2 Submitted, 2 In-Review, 4 Approved)

- Step 1: All dropdowns populated (HLD Category, Applications, APQC categories with cascading sub-processes)

- Step 2: Data management fields with checkbox groups rendered correctly

- Step 3: Full Security Field checklist rendered (BIA, Connectivity, IAM 9 sections, Endpoint, App Security, Testing, Network)

- Step 4: AI returned Mermaid diagram (rendered as SVG), 4 integration flows, 7 TOE classifications (all TOE Default), 3 risk flags (High: TLS 1.2, Medium: HA/DR, Medium: Auth), and 3 recommendations

# 6. Live URLs

| Resource | URL |
| --- | --- |
| Frontend | https://d2abm5u1nsseqh.cloudfront.net |
| API Gateway | https://1baqekfcrh.execute-api.ap-southeast-1.amazonaws.com/generate |

# 7. Weekly Cost Estimate

| Service | Usage | Est. Cost |
| --- | --- | --- |
| Lambda | Demo usage (~50 invocations/week) | ~$0.01 |
| DynamoDB | On-demand, minimal reads/writes | ~$0.01 |
| Bedrock (Nova Pro) | ~50 calls/week | ~$0.50–$2.00 |
| S3 + CloudFront | Static hosting | ~$0.05 |
| API Gateway | HTTP API | ~$0.01 |
| Total |  | ~$1–$3/week |

# 8. Follow-Up Items

- Authentication: Implement Cognito / Entra ID SSO for user access control

- Diagram Upload: Add multimodal AI interpretation of uploaded Visio/drawio/image diagrams (FR-13 to FR-15)

- TOE Catalogue: Integrate real PETRONAS TOE catalogue (currently using AI general knowledge)

- AI Chatbot: Implement FAQ and HLD search chatbot (FR-34 to FR-39)

- Approval Workflow: Formal state machine for Submitted → In-Review → Approved with role-based transitions

- Model Upgrade: Enable Anthropic marketplace subscription for Claude Sonnet 4 (stronger reasoning for architecture analysis)

- Audit Trail: Implement full audit logging for TOE authoring, risk acknowledgement, and approval activities

- Teardown Script: Create deploy/teardown.sh to reverse all provisioned resources